MY GERMAN DÖNER
SCHEDULE A — STATEMENT OF WORK (SOW)

Master Software Services Agreement • Revision 3.1 (Authoritative)

――――――――――――――――――――――――――――――――――――――――――――――――――――――――――

PROJECT PARTICULARS:
PROJECT NAME: MY GERMAN DÖNER Operations Control Suite
LEAD SYSTEMS ARCHITECT: MD. SAIED SAGAR (Sole Implementation Engineer)
CLIENT / OWNERS: RICO and OLIVER (MY GERMAN DÖNER TRADING LTD)
LOCATIONS: Emba / Paphos (Flagship) & Limassol Marina (Delivery Hub ~80%)
CONTRACT VALUE: €12,000.00 EUR (€1,000 Advance + €1,000 / Month for 11 Months — 12-Month Active SLA Term)
SETTLEMENT OPTIONS: SEPA Bank Wire or Direct Cash Remittance against Signed Receipt
EFFECTIVE DATE: August 24, 2026

1. HYBRID SYSTEM ARCHITECTURAL BLUEPRINT

Layer 3 (Cloud Tier): Hosted on Linux VPS (Hostinger KVM / Hetzner Ubuntu 24.04 Docker) serving public web pre-orders (mygermandoener.com), multi-tenant PostgreSQL sync, and remote executive BI analytics.

Layer 2 (Local In-Store Server): On-premise Windows PC running as an unattended background service (via NSSM/WinSW) at static LAN IP 192.168.1.50. Hosts central dual-till ingestion engine (direct LAN API + Shopify POS webhook), unified sequential ticket queue, central real-time BOM & spit depletion engine, local SQLite WAL (<2ms LAN latency), SSE broker (<15ms broadcast), and raw TCP printer spooler (Port 9100). Ensures 100% offline store autonomy.

Layer 1 (Store Touchpoints): Dual-Till FOH Concurrency (Register 1: iPad 10.9" Web POS /pos + Link4Pay + 24V RJ12 cash drawer; Register 2: Dedicated Shopify POS Hardware Terminal), dual physical Ethernet kitchen printers (Station 1 Indoor Assembly, Station 2 Outdoor Charcoal Grill on Port 9100), dual responsive web KDS endpoints (/kds/indoor, /kds/grill), 43" customer pickup TV (/display), 10.1" staff tablet (/staff), and 4x 4K Overhead Smart TVs (/boards?screen=1..4).

2. DELIVERABLE SCOPE: THE 5 INTEGRATED SYSTEMS

System 1: Public Brand & Ordering Platform: High-performance Next.js SSR/ISR web application (mygermandoener.com), multi-store profile hubs for Emba and Limassol Marina (~80% delivery), and dynamic queue-based ETA calculation.

System 2: Overhead 4x 4K Digital Signage & Queue TV: 3840x2160 vector layouts rendered locally from 192.168.1.50, sub-500ms Sold-Out sync, automated dayparting across 4 screens (Hero, Döner, Wraps/Boxes, Combos/Drinks), and /display customer wait board with chimes.

System 3: Front-of-House (FOH) Dual-Till Cashier Operations: Dual-till concurrency: Register 1 (iPad 10.9" Web POS /pos) + Register 2 (Dedicated Shopify POS Terminal). Central order ingestion and unified sequential ticket numbering on 192.168.1.50. Multi-till split printing across Station 1 & 2 LAN printers (Port 9100) and central real-time BOM spit meat deductions. 3-step customizer, Link4Pay terminal flow, 24V RJ12 drawer kick, and reverse Cyprus Dual-VAT calculation (9% Food / 19% Beer).

System 4: Kitchen Production & Routing: Dual physical Ethernet thermal printers on TCP Port 9100 (Station 1 Indoor Assembly & Station 2 Outdoor Charcoal Grill) + responsive dual-station web KDS (/kds/indoor, /kds/grill) ready for 2x future kitchen TVs.

System 5: Back-of-House (BOH) Master Dashboard: Single-pane-of-glass management (/admin): instant price push in <500ms, 1-tap Sold-Out matrix, gram-level meat/spit BOM tracking, digital HACCP 0-5°C & >=63°C logs, >€250 WhatsApp PO approval gate, and daily dual-VAT sales reporting.

3. ACCEPTANCE CRITERIA & SIGN-OFF

Each module shall be deployed to a staging environment and validated against the functional acceptance criteria defined in Master PRD Revision 3.3. The Client has a 5-business-day review window per module.

EXECUTION & SIGNATURES

IN WITNESS WHEREOF, the Parties hereto have caused this Agreement to be executed by their duly authorized representatives as of the Effective Date written above.

| FOR THE CONTRACTOR: MD. SAIED SAGAR Systems Architect & Lead Engineer ___________________________________ Signature Date: ________________________ Tel: +357 94 106975 Email: saiedsagar1@gmail.com | FOR THE CLIENT: MY GERMAN DÖNER TRADING LTD Owners & Managing Directors ___________________________________ Signature (RICO) Date: ________________________ ___________________________________ Signature (OLIVER) Date: ________________________ |
| --- | --- |