MY GERMAN DÖNER
SCHEDULE B — COMMERCIAL PAYMENT SCHEDULE & SLA

Master Software Services Agreement • Revision 3.1 (Authoritative)

――――――――――――――――――――――――――――――――――――――――――――――――――――――――――

COMMERCIAL SUMMARY:
TOTAL CONTRACT VALUE: €12,000.00 EUR (Twelve Thousand Euros)
PAYMENT STRUCTURE: €1,000.00 Advance Deposit + €1,000.00 / Month for 11 Consecutive Months (12-Month Total Active Term)
ACCEPTED SETTLEMENT: SEPA Electronic Bank Wire OR Direct Cash Remittance against Signed Receipt
CONTRACTOR: MD. SAIED SAGAR | CLIENT: RICO & OLIVER (MY GERMAN DÖNER TRADING LTD)
EFFECTIVE DATE: August 24, 2026

1. STRUCTURED 12-MONTH PAYMENT & DELIVERABLE SCHEDULE

| Payment Stage | Deliverables & Operational Focus | Amount (€) | Payment Terms |
| --- | --- | --- | --- |
| Advance / M0 | Kickoff, Schema Init, Local Windows Server (192.168.1.50) Setup | € 1,000.00 | Due on Signing |
| Month 1 | M1 Checklists & HACCP Logbook + M2 Supplier Ordering | € 1,000.00 | Net-7 Days |
| Month 2 | M3 Dynamic Stock & Spit Depletion + Modern iPad Web POS | € 1,000.00 | Net-7 Days |
| Month 3 | M9 Executive Reporting Dashboard & Cyprus Dual-VAT Ledger | € 1,000.00 | Net-7 Days |
| Month 4 | M7 Staff Shift Scheduling & 4-Digit PIN Timeclock | € 1,000.00 | Net-7 Days |
| Month 5 | M8 Visual Build Sheets & Assembly Training SOP Guides | € 1,000.00 | Net-7 Days |
| Month 6 | System 2: 4x 4K Overhead Digital Menu Board CMS | € 1,000.00 | Net-7 Days |
| Month 7 | System 4: Dual-Station KDS & Raw TCP Print Spooler | € 1,000.00 | Net-7 Days |
| Month 8 | System 1: Limassol Pre-Order & Delivery Flow + Public App | € 1,000.00 | Net-7 Days |
| Month 9 | Store 02 Limassol Marina Live Integration & Scaling | € 1,000.00 | Net-7 Days |
| Month 10 | Advanced BI Analytics, Food Cost & Waste Tracking | € 1,000.00 | Net-7 Days |
| Month 11 | Production Warranty Audit, Final Transition & Sign-Off | € 1,000.00 | Net-7 Days |

2. SERVICE LEVEL AGREEMENT (SLA) & SUPPORT TIERS

Included within the 12-month contract value is full engineering maintenance for both the local Windows server PC (192.168.1.50) and cloud Linux VPS, database backups, security patches, and emergency response times:

Severity 1 (Critical Outage): Entire system down, local server crash, or till unable to process sales — Response < 1 Hour (Immediate emergency triage).

Severity 2 (Major Impairment): Core module impaired (e.g. Menu Board dark, thermal print spool fail) — Response < 4 Hours (Same-day resolution).

Severity 3 (Minor / Cosmetic): Minor UI glitch or non-blocking inquiry — Response < 24 Hours.

3. REMITTANCE & SETTLEMENT OPTIONS

Option 1: Direct Cash Remittance against an Official Written & Signed Payment Voucher / Receipt.

Option 2: SEPA Bank Wire Transfer — Beneficiary: AHMED MD ASHIK (Designated for MD. SAIED SAGAR) | Bank: EUROBANK LIMITED (Cyprus) | IBAN: CY88 0050 0121 0001 2110 H817 7501 (Electronic: CY880050012100012110H8177501) | BIC/SWIFT: HEBACY2N | Currency: EUR (€)

EXECUTION & SIGNATURES

IN WITNESS WHEREOF, the Parties hereto have caused this Agreement to be executed by their duly authorized representatives as of the Effective Date written above.

| FOR THE CONTRACTOR: MD. SAIED SAGAR Systems Architect & Lead Engineer ___________________________________ Signature Date: ________________________ Tel: +357 94 106975 Email: saiedsagar1@gmail.com | FOR THE CLIENT: MY GERMAN DÖNER TRADING LTD Owners & Managing Directors ___________________________________ Signature (RICO) Date: ________________________ ___________________________________ Signature (OLIVER) Date: ________________________ |
| --- | --- |